# Executive Summary

## Goal & Scope

Week 2 delivered a secure, role-based foundation for the Course Enrollment System, focused on user authentication, course creation, student enrollment, and basic admin oversight, using only core academic entities.

Key Achievements:

- Security: Full Role-Based Access Control (RBAC) with method-level security and stateless session management.

- Scheduling: Robust classroom scheduling with double-booking prevention and capacity validation.

- Enrollment Logic: Automated waitlist handling; when a student drops a course, the next student on the waitlist is automatically promoted.

- Attendance: Lecturers can record attendance with strict data integrity (one record per student/session).

- Infrastructure: Complete database schema versioning via Flyway (Migrations V1–V4).

## Technologies

- Backend: Spring Boot, Spring Security (Stateless/JWT), Spring Data JPA

- Frontend: Thymeleaf, Tailwind CSS, JavaScript

- Database: MySQL with Flyway Migration

- Tools: Maven, Git, Postman

## Team Roles and Contributions

| Role | Team Member |
| --- | --- |
| Security & Authentication Lead | David |
| Student Features | Rasy |
| Lecturer Features | Hour |
| Admin Features | Seyha |
| Database & Infrastructure | Rith |

# System Overview

The Course Enrollment & Classroom Scheduling System is a web-based academic management platform designed to streamline course registration, scheduling, and role-based interactions among Students, Lecturers, and Administrators. Built using a classic Spring Boot layered architecture, the system ensures separation of concerns, testability, and maintainability.

## Core Modules Delivered

- Administrative Core: Centralized management of Users, Academic Terms, Rooms, and the Global Course Catalog (ensuring a standardized curriculum).

- Course Offerings: Lecturers manage class instances (Offerings) by selecting existing courses from the catalog and assigning them to specific terms, rather than creating courses from scratch.

- Scheduling Engine: Validation logic enforces conflict checks to prevent room double-booking and ensures room capacity accommodates the class size.

- Enrollment Engine: Automates capacity management by triggering Waitlist placement for full courses and executing auto-promotion when seats become available.

- Attendance System: Tracks student presence (Present, Absent, Late) per class session with access controls restricted to the assigned lecturer.

## Key Characteristics

- User Roles:

  - Student: Browse courses, enroll, view schedule

  - Lecturer: Create courses, assign schedules, record attendance

  - Admin: Manage academic terms, rooms, and system metrics

- Core week 1 & 2 Scope: Authentication, course creation, enrollment, and role-based dashboards

- Data Integrity: Enforced via MySQL constraints and Flyway-managed schema

- Security: Role-based access at URL, method, and UI levels

- UI: Responsive, server-rendered with Thymeleaf + Tailwind CSS

## High-Level Architecture

The system follows a clean 5-layer architecture, from user interface down to persistent storage:

- UI Layer: Renders responsive HTML pages using Thymeleaf templates; handles user input and displays feedback.

- Controller Layer: Receives HTTP requests, validates input, and delegates to services; returns view names or redirects.

- Service Layer: Contains core business logic (enrollment rules, validation, waitlist promotion); transactional boundary.

- Repository Layer: Manages data access via JPA; abstracts SQL interactions.

- Database Layer: Persistent storage using MySQL with enforced constraints (unique keys, foreign keys, checks).

# Requirements Specification

## Functional Requirements

- User Login: Students, Lecturers, and Admins log in securely and are redirected to their specific role-based dashboard.

- Create Course: Lecturers can create course offerings with validation for course codes (like GIC25DB), capacity, and term assignment.

- Class Scheduling: Lecturers can schedule classes (Day/Time/Room). The system prevents double-booking rooms.

- Enrollment & Drops: Students can enroll in available courses with enrolment code. They can also drop a course, which triggers a status update.

- Automated Waitlist: If a course is full, students are added to a waitlist. Crucially, if an enrolled student drops, the system automatically promotes the next waitlisted student.

- Attendance Tracking: Lecturers can record student attendance (Present, Absent, Late) for specific class sessions.

- Admin Management: Admins manage infrastructure (Rooms, Academic Terms) and view system-wide metrics.

## Non-Functional Requirements

  - Secure: Users only see features for their role.

  - Reliable: Data rules (like unique course codes and capacity limits) are enforced.

  - Maintainable: Database changes use Flyway; code is reviewed before merging.

  - User-Friendly: Clear messages (like “Added to waitlist”) appear after actions.

# Database Design

## Entity-Relationship Diagram (ERD)

The system uses a normalized 12-table relational schema designed to support flexible course offerings, multi-lecturer assignments, waitlists, scheduling, and attendance. The core structure separates reusable definitions (like courses) from term-specific instances (course_offerings) and physical resources (rooms).

Key Constraints Added:

  - uk_schedule: Prevents room conflicts (Room + Day + Time).

  - uk_attendance: Ensures one attendance record per student per session.

# System Architecture & Design

## Component Diagram

## Sequence Diagram: Student Enrollment Flow

This diagram captures the core Sprint 1 workflow: a student enrolling in a course, including capacity check and automatic waitlist fallback.

Rules Enforced:

- No duplicate enrollment/waitlist

- Capacity check → auto waitlist

- Atomic save operation

## Sequence Diagram: Lecturer Course Creation

This diagram shows how a lecturer creates a course offering in an active academic term, with auto-assignment of lecturer and code validation.

# Security Implementation

## Authentication Flow

- User Login:

  - Users authenticate via email/password at /api/auth/login.

  - Credentials are verified against the users table.

- Token Generation:

  - On success, the server generates a JWT (JSON Web Token) containing the user's email and role_id.

  - This token is returned to the client and stored (like LocalStorage/Cookie).

- Stateless Request Processing:

  - Every subsequent HTTP request includes the JWT in the Authorization header.

  - The JwtFilter intercepts requests, validates the token, and sets the Spring Security context (Stateless Session).

## Data & Password Security

| Aspect | Implementation |
| --- | --- |
| Password Storage | BCrypt hashing (BCryptPasswordEncoder) with strength 10. |
| Sensitive Data | Stateless (No server-side session storage), reducing server memory load. |
| CSRF Protection | URL-based (.requestMatchers()) and Method-based (@PreAuthorize) security. |
| SQL Injection | Prevented via Spring Data JPA repositories and parameterized queries. |

# UI/UX Design

The user interface is built with server-rendered Thymeleaf templates and styled using Tailwind CSS (via CDN). The design follows a component-based approach, promoting reuse and consistency.

## Design Principles

- Role-Centric Views: Security tags (sec:authorize) hide elements dynamically. A student never sees "Take Attendance" buttons.

- Visual Scheduling: Time blocks are rendered in a grid format rather than simple lists.

- Feedback Loops: Toast notifications appear for "Waitlist Joined" or "Attendance Saved".

## Key Screens (week 1-2)

🎓 Login Page

- Clean form with email/password fields

- Error display for invalid credentials

- University-branded header

👨‍🏫 Lecturer Dashboard

- My Courses: List of active courses.

- Schedule Manager: Form to assign rooms/times with conflict error handling.

- Attendance Sheet: Table view of students with radio buttons for status (Present/Absent).

👩‍🎓 Student Dashboard

- Course Catalog: Grid of available courses in active term

- My Courses: List of enrolled courses (status: “Enrolled”)

- Empty states: “No courses yet” illustration with CTA

👔 Admin Dashboard

- Metrics cards: Total Students, Lecturers, Courses, Active Terms

- Secure access (403 if non-admin)

- Navigation stubs for future term/room management

# Development Process

Our team followed an agile, collaborative workflow over Sprint 1 (8 – 22 December 2025).

## Team Structure & Responsibilities

| Role | Member | Focus Area |
| --- | --- | --- |
| Security & Authentication Lead | David | Method-level security, JWT implementation, CSRF, Login/Logout logic. |
| Main Entity CRUD Developer | Rasy | Enrollment rules, Drop logic, Waitlist Auto-Promotion engine. |
| Secondary Module CRUD Developer | Hour | rooms, class_schedules, attendance (Sprint 2 prep) |
| Admin Developer | Seyha | Admin dashboard, role-based UI, system metrics, Thymeleaf layout |
| Database & DevOps Lead | Rith | MySQL schema, Flyway migrations, seeding, dev setup |

## Git & Code Review Workflow

We adopted a dual-commit review strategy to ensure quality before merging:

#### Draft Commit

- Developer implements a logical unit of work (like “build admin dashboard UI”)

- Pushes commit with [REVIEW] draft: ... message

- Notifies team for inspection

#### Peer Review

- At least one teammate tests the feature and checks code quality

- Feedback is given via Git comments or direct discussion

#### Official Commit

- After approval, developer amends the draft commit with a conventional message

- Example:

  - Draft: [REVIEW] draft: create admin dashboard with user counts

  - Official: feat(admin): implement admin dashboard with system metrics

#### Merge to main

- Only official commits are merged via pull request

- No draft commits remain in the final history

Result: Clean, professional Git history with full team participation.

## Branching Strategy

| Branch Type | Example | Purpose |
| --- | --- | --- |
| main | main | Protected — stable, deployable code |
| Developer’s Name | Lou-chumdararith | For each user tasks — one per task card |
| develop | release/sprint-1 | Final integration branch (optional) |

- All work done in feature branches

- Merged to develop only after review and approval

- main always passes mvn spring-boot:run with empty DB

## Tools & Technologies

| Category | Tools |
| --- | --- |
| IDE | IntelliJ IDEA, VS Code, MySQL Workbench |
| Backend | Spring Boot 3.3, Spring Security, Spring Data JPA |
| Frontend | Thymeleaf, Tailwind CSS (via CDN) |
| Database | MySQL 8.0, Flyway, HikariCP |
| Build | Maven |
| Version Control | Git + GitHub |
| Diagrams | dbdiagram.io, Mermaid, Plant UML |

## Appendices

### Appendix A: Full ER Diagram (Sprint 1 Schema)

Figure A1: Complete Entity-Relationship Diagram showing all 12 tables and relationships. Generated using dbdiagram.io.

🔗 View/Edit Online: https://dbdiagram.io/d/6898a585dd90d17865441dfa

### Appendix B: Sample Flyway Migration (V1__init_schema.sql)

E

### Appendix C: Key API Endpoints

| Method | Endpoint | Description | Role |
| --- | --- | --- | --- |
| GET | /login | Login page | Public |
| POST | /login | Authenticate user | Public |
| GET | /student/catalog | View available courses | STUDENT |
| POST | /enrollments | Enroll in course | STUDENT |
| GET | /lecturer/courses | View my courses | LECTURER |
| GET | /lecturer/courses/new | Show course creation form | LECTURER |
| POST | /courses | Create course offering | LECTURER |
| GET | /admin/dashboard | Admin metrics dashboard | ADMIN |

### Appendix D: Team Member Contributions (week 1-2)

| Member | Key Deliverables |
| --- | --- |
| David | Spring Security config, role-based redirects, login/logout, sec:authorize integration |
| Rasy | Course, Enrollment, Waitlist entities/services, capacity logic, duplicate prevention |
| Hour | Room, ClassSchedule, Attendance entity design; scheduling conflict rules (Sprint 2 prep) |
| Seyha | Admin dashboard, Thymeleaf layout, role-aware UI fragments, responsive design |
| RITH | Full Flyway migrations (V1–V2), MySQL setup, seed data, report documentation |